CONFIDENTIAL

OzMed Platform

Handover Requirements Specification

Deliverables required from Software Co Pty Ltd (ACN 672 609 237) on termination

of the Software Development Master Agreement

Table of Contents

1. Purpose and basis	3

2. Source code and repositories	5

3. Documentation and specifications	6

4. Environments, hosting and infrastructure access	7

5. Mobile application accounts and signing assets	8

6. Third-party services, integrations and credentials	9

7. Data	10

8. Design, product and planning materials	11

9. Quality assurance and project records	12

10. Intellectual property formalities	13

11. Post-handover conduct	14

12. Verification protocol and timetable	15

13. Reservation of rights	16

Schedule A. Handover checklist	17

Schedule B. Form of certificate of completeness	19

# 1. Purpose and basis

Contractual basis

- Cl 1.1(jj): 'Source Code' includes all materials necessary for a skilled programmer to understand, maintain, amend and enhance the Software.

- Cl 5(h), 5(i) and 5(j): invoices issued in advance; end-of-sprint reconciliation; refund of Overpayments.

- Cl 10(b) and cl 1.1(bb): Intellectual Property Rights in New Material vest in CIT on creation.

- Cl 15(a): termination by CIT on written notice, effective on the earlier of 30 days or the end of the current Agile Period.

- Cl 16(b)(i): accrued rights and damages claims are unaffected by termination.

- Cl 16(b)(ii): return of CIT's Confidential Information and Material within five Business Days.

- Cl 16(b)(iii): delivery of the Object Code and Source Code 'in their current state of development' within ten Business Days.

Purpose, termination and payment

This document sets out the deliverables, transfers and confirmations required from Software Co to complete the handover of the OzMed platform following termination of the Software Development Master Agreement (the Agreement). References to clauses, schedules and paragraphs are to the Agreement unless stated otherwise.

Clinical Information Technologies Pty Ltd (ACN 693 101 941) (CIT) gave notice of termination under clause 15(a) on 3 August 2026. Termination took effect on 10 August 2026.

All invoices rendered by Software Co have been paid. Invoices were issued in advance of each sprint on the basis of Software Co's Work Summaries (clause 5(h)). Payment is not an acknowledgement that the work invoiced was delivered, completed or conforming.

Ownership of the platform

Under clause 10(b), Intellectual Property Rights in New Material vest in CIT "automatically and immediately upon creation". That vesting does not depend on payment. The payment-conditional wording in paragraph 9(a) of Schedule 5 is the form of Assignment Notice; it confirms CIT's title rather than limiting it.

"New Material" (clause 1.1(bb)) is Material newly created by Software Co, incorporated into the Software and delivered to CIT under the Agreement. Clause 16(b)(iii) requires delivery of the Software "in their current state of development" on termination, so work in progress falls within that definition once delivered.

The materials listed in this document are therefore CIT's property, or materials the Agreement requires Software Co to deliver, return or license.

The completeness standard

# Clause 16(b)(iii) requires Software Co to deliver "the Object Code and the Source Code for the Software in their current state of development" as soon as reasonably practicable and in any event within ten Business Days of termination.

# "Source Code" is defined broadly (clause 1.1(jj)): the source code itself, plus "notes, specifications and all other materials and documents necessary to enable a skilled programmer to understand, maintain, amend and enhance the Software".

# That definition is the completeness test for this document. The handover is complete only when a competent engineering team, with no access to Software Co, can understand, run, maintain, amend and enhance the platform. Each section below itemises what that requires.

# 2. Source code and repositories

Contractual basis

- Cl 1.1(jj): definition of Source Code.

- Cl 10(b): Intellectual Property Rights in New Material vest in CIT.

- Cl 16(b)(iii): delivery of the Object Code and Source Code on termination.

2.1  	Complete source code for every component of the platform: the practice web application, practitioner web application, practitioner mobile application, admin portal, all backend services and APIs, and any shared libraries, internal packages or submodules.

2.2  	Delivery by transfer of the repositories themselves into a CIT-controlled account (a CIT-owned Bitbucket workspace, Bitbucket being the version-control system named in the Project Planning Document, or a GitHub organisation), preserving full commit history, all branches, tags and release history. A point-in-time archive does not satisfy the 'current state of development' requirement, which includes work in progress on all branches.

2.3  	Compiled object code and current production build artefacts, including the mobile application binaries most recently submitted to the app stores.

2.4  	All infrastructure-as-code, build scripts, utility scripts and developer tooling maintained outside the main repositories.

2.5  	Container images and access to any container registry used for the project.

Verified when: CIT has cloned each repository from its own account, and the commit history is continuous from project start to the final commit.

# 3. Documentation and specifications

Contractual basis

- Cl 1.1(jj): materials 'necessary to enable a skilled programmer to understand, maintain, amend and enhance the Software' are part of the defined Source Code and must be delivered with it.

3.1  	Step-by-step instructions to stand up a development environment from scratch and run every component locally, including required tool versions.

3.2  	The complete inventory of environment variables and configuration values for each environment (development, staging, production), with the purpose of each.

3.3  	Architecture documentation: system overview, service boundaries, data flows, and the multi-tenant (database-per-clinic, subdomain routing) design implemented under CR1.1.

3.4  	API documentation for all internal and external interfaces.

3.5  	Database schema documentation and data dictionary for every collection/model, including tenant-provisioning logic, plus all migration scripts and instructions for applying schema changes across clinic databases.

3.6  	The deployment and release runbook: how a change is built, tested and promoted to staging and production, including rollback.

3.7  	A written technical handover narrative covering codebase structure, key design decisions, known defects, incomplete work and technical debt, expressly identifying the current state of each module reported in the Work Summary, including the status of the eRx, My Health Record and Tyro integration work and of each module that Software Co's CR1.3 scope of work (May 2026) identifies as not yet available as a structured OzMed module.

Verified when: A CIT engineer, using the documentation alone, can build, run and deploy the application and explain its architecture.

# 4. Environments, hosting and infrastructure access

Contractual basis

- Cl 1.1(jj): credentials and configuration are materials necessary to maintain, amend and enhance the Software.

- Cl 4(e): administrative-level access to the development infrastructure.

- Cl 16(b)(iii): the current state of development includes the environments in which the Software exists.

- Schedule 2 cl 8(d): Apple Developer, Google Play and AWS logins are Client deliverables.

4.1  	Transfer of ownership (or, where a service cannot be transferred, creation of equivalent CIT-owned resources and migration) of the AWS account(s) hosting the platform, including all environments, servers, networking, load balancers and CDN configuration.

4.2  	Root and administrative credentials, and a schedule of all IAM users, roles, service accounts and access keys, identifying which belong to Software Co personnel so they can be revoked after handover.

4.3  	Transfer of ownership or administrative control of the database cluster (e.g. MongoDB Atlas organisation/projects) covering every clinic database and environment.

4.4  	Transfer of control of all domain names at the registrar, together with DNS zone records, including the wildcard/subdomain configuration used for clinic tenancies.

4.5  	All SSL/TLS certificates and private keys, or confirmation that certificates are auto-issued under CIT-controlled infrastructure.

4.6  	CI/CD system access and configuration (pipelines, runners, secrets used in builds).

4.7  	The complete contents of all object-storage buckets (documents, uploads, attachments, backups) either by account transfer or by verified copy to CIT-controlled storage.

Verified when: CIT can log in as owner/administrator to every environment and system independently of Software Co, and billing for each is in CIT's name.

# 5. Mobile application accounts and signing assets

Contractual basis

- Cl 1.1(jj): signing assets and store accounts are 'materials necessary to maintain, amend and enhance' the mobile applications.

- Cl 4(e): administrative-level access to the development infrastructure.

- Schedule 2 cl 8(d): Apple Developer and Google Play logins are Client deliverables.

5.1  	Transfer of the Apple Developer / App Store Connect account or the OzMed app record to CIT's account, including all associated certificates, provisioning profiles, identifiers and app-specific passwords.

5.2  	Transfer of the Google Play Console account or the OzMed app listing to CIT's account.

5.3  	The Android upload/signing keystore and its passwords, or confirmation and evidence that Play App Signing is enabled and the upload key is delivered. CIT notes that without this key the existing Android application can never be updated.

5.4  	Transfer of ownership of the Firebase project(s) and delivery of associated configuration files (google-services.json, GoogleService-Info.plist) and server keys.

5.5  	Push-notification credentials (APNs keys/certificates, FCM configuration).

Verified when: CIT can produce a signed test build of each mobile application and submit it to each store from CIT-owned accounts.

# 6. Third-party services, integrations and credentials

Contractual basis

- Cl 1.1(jj) and cl 4(e): service credentials and configuration are necessary to maintain the Software, and CIT is entitled to administrative access to the development infrastructure.

- Cl 5(f): Third Party Software Fees required CIT's written agreement, so the accounts serve CIT's platform.

- Schedule 1: Third Party Software is as outlined in the Project Planning Document.

- Schedule 2 cl 8(d): logins are Client deliverables.

6.1  	A complete register of every third-party service used by or configured for the platform, stating for each: its function, the account identifier and the email it is registered under, the current owner and payer, renewal dates, and the transfer action required.

6.2  	Transfer or re-registration to CIT of: the payment provider account or connected account (e.g. Stripe), the SMS/OTP provider (e.g. Twilio), any transactional email service together with the domain's SPF/DKIM/DMARC records, and any analytics, logging, monitoring or error-tracking services.

6.3  	Any accounts, sandbox environments, API keys or certification artefacts created in connection with the eRx, Tyro, Magentus or My Health Record integrations, together with a written status statement of any onboarding or conformance processes commenced.

6.4  	All API keys, secrets, tokens, service-account credentials and encryption keys, delivered by secure means, with a joint plan to rotate all secrets at completion so that no credential known to Software Co remains valid.

Verified when: Every service in the register is owned and payable by CIT, and all secrets have been rotated post-transfer.

# 7. Data

Contractual basis

- Cl 16(b)(iii): database contents are part of the Software's current state of development.

- Cl 16(b)(ii) and cl 18: the data is CIT's Confidential Information and Material, to be returned within five Business Days.

7.1  	A complete export of every production database (all clinic tenants and shared databases), in a documented, restorable format.

7.2  	Exports of staging/development databases where they contain configuration or seed data needed to run the system.

7.3  	All seed, reference and configuration data required for a functioning installation (roles, templates, enumerations, appointment types and similar).

7.4  	The contents of all file storage (clinical documents, uploads, generated PDFs), reconciled by object count against the live buckets.

7.5  	All backups held by Software Co, and, after CIT confirms restoration, certified deletion of any copies of CIT data remaining in Software Co's possession. This item is urgent. The Project Planning Document specifies daily database snapshots retained for only eight days, so restore points are lost if the cluster lapses; Software Co must keep the cluster and its backups running until CIT confirms restoration.

Verified when: CIT has restored the production export into its own environment and record counts reconcile.

# 8. Design, product and planning materials

Contractual basis

- Cl 10(b): Intellectual Property Rights in New Material vest in CIT.

- Cl 16(b)(ii): return of CIT's Material.

- Schedule 1: Client Materials include designs and materials created during the engagement.

8.1  	Transfer of all Figma files and design libraries to CIT's Figma organisation (transfer of the project/team, not view-only links).

8.2  	Brand assets, style guides, iconography, and any design system or component library.

8.3  	Every version of the Project Planning Document and Product Backlog, all Scope of Work and Change Request documents, workshop outputs, and the workaround/categorisation documents referred to in correspondence (including the 2 February and 25 March 2026 documents).

8.4  	User stories, PBIs, acceptance criteria, wireframes and prototypes.

Verified when: CIT holds editable originals (not exports) of all design and planning materials in its own accounts.

# 9. Quality assurance and project records

Contractual basis

- Cl 1.1(jj): test materials are necessary to maintain and enhance the Software.

- Cl 5(i): end-of-sprint reconciliation of work undertaken.

9.1  	All automated test suites (in-repo), test plans, test cases and QA documentation, with instructions to run them.

9.2	An export of the issue/bug tracker with current status of all open and closed items.

9.3  	Sprint records and work summaries for Sprints 1 through 15, and the end-of-sprint reconciliations contemplated by cl 5(i) for each invoiced sprint, reconciled line by line against the Effort & Cost Estimations in the Project Planning Document (V2.0, 24 November 2025) and the scope of work for each Change Request (including CR1.1 and CR1.3), so that each invoiced module or integration can be matched to what was delivered, and against the fixed Development Sprint table in Schedule 2 (paragraph 7(x), referred to in Schedules 1 and 3 as paragraph 6(x)), which lists the modules and integrations allocated to each of Sprints 1 to 12. Any payment for work not undertaken is an Overpayment refundable under cl 5(j).

9.4  	UAT materials and results, and any audit or review reports concerning the platform (including the audit referred to in Software Co's 7 July 2026 letter).

Verified when: The delivered test suite runs against the delivered code, and the records reconcile invoiced work to delivered work.

# 10. Intellectual property formalities

Contractual basis

- Cl 7(a)(i): IP warranty.

- Cl 10(b) and Schedule 5: assignment of New Material and Assignment Notices.

- Cl 10(d): Existing Material licence.

- Schedule 1: Existing Material and Third Party Software as outlined in the Project Planning Document.

10.1  	An executed Assignment Notice in the form of Schedule 5 covering all New Material created across the engagement (Sprints 1 to 15 and all change-request work), as CIT hereby requests under cl 10(b).

10.2  	A written register identifying any Software Co Existing Material incorporated in the platform, with confirmation of the licence granted under cl 10(d) and that no further Existing Materials Fees are payable.

10.3  	A register of all third-party and open-source components and their licence terms, sufficient for CIT to verify its right to use, modify and commercialise the platform.

10.4  	Confirmation that all personnel and any contractors who contributed have assigned their rights and provided moral-rights consents consistent with cl 7(a)(i) and cl 21.4.

Verified when: CIT's solicitors hold the executed Assignment Notice and registers, and no third-party component blocks commercial use.

# 11. Post-handover conduct

Contractual basis

- Cl 16(b)(ii): return and no further use.

- Cl 18: confidentiality, surviving termination under cl 16(c).

11.1  	Removal of all Software Co personnel access from every CIT account, repository and environment, evidenced by an access review.

11.2  	Written confirmation that Software Co retains no copies of CIT's code, data, credentials or Confidential Information, except as required by law, and will make no further use of them.

11.3  	A named technical contact available for a support window of ten Business Days after handover to answer reasonable questions.

11.4 	 A certificate of completeness in the form of Schedule B, signed by a director of Software Co, confirming delivery of each item in the Schedule A checklist and disclosing any exceptions.

# 12. Verification protocol and timetable

Handover is complete only when CIT confirms in writing that each section has been verified. The verification protocol is:

12.1  	Delivery. Software Co delivers or transfers the items in sections 2 to 10.  The Agreement requires the Object Code and Source Code 'as soon as reasonably practicable after (and in any event within ten (10) Business Days of) termination' [cl 16(b)(iii)], and return of CIT's Material and Confidential Information within five Business Days [cl 16(b)(ii)]. Termination having taken effect on 10 August 2026, those periods expired on 17 August 2026 and 24 August 2026 respectively. The timetable below does not cure or excuse any failure to meet them.

12.2  	Independent access check. CIT logs in to every account and system as owner, independently of Software Co, and takes complete copies of code, data and storage.

12.3  	Clean-room build. CIT's engineers build, run and deploy the application from the delivered materials in a clean environment, using only the delivered documentation. Gaps identified are remediated by Software Co before proceeding.

12.4  	Joint session. A working session (of up to half a day) to resolve residual questions, complete secret rotation, and execute the access-removal review of section 11.

12.5  	 Close. Software Co provides the Schedule B certificate; CIT provides written confirmation of handover completion. CIT's confirmation relates to the handover only. It is not Acceptance or Deemed Acceptance for the purposes of Schedule 2 (which, under Schedule 2 cl 8(c), would acknowledge the work as completed), nor acceptance of the Software or any Deliverable as complete or conforming, and it does not release any claim, including for work invoiced but not delivered. Confidentiality and surviving obligations continue per cl 16(c).

Timetable:  This timetable is a practical schedule for completing the handover. It does not extend the periods in cl 16(b), which run from termination under the Agreement and not from this document, does not excuse any failure to meet them, and does not waive any breach. Without prejudice to that position, CIT expects:

- source code, documentation and data (sections 2, 3 and 7) within five Business Days of this document;

- account and service transfers (sections 4, 5, 6 and 8) commenced immediately and completed within ten Business Days, noting that the Apple App Store Connect and Google Play transfers have external lead times and should be initiated on receipt of this document;

- remaining materials (sections 9 and 10) within ten Business Days;

- verification and the joint session in the following week;

- close on CIT's written confirmation.

# 13. Reservation of rights

This specification is a commercial document prepared to give practical effect to the Agreement's termination and handover provisions. Nothing in it waives or limits any of CIT's rights under the Agreement or at law, all of which are expressly reserved. Those rights include CIT's claims in respect of work invoiced and paid for but not delivered, not completed or not conforming to the Agreement, and in respect of defects. Delivery or verification of any item, CIT's confirmation of handover completion, and the statements of payment and IP vesting in section 1 do not constitute acceptance of the Software or any Deliverable and do not vary, waive or release any such claim. This is consistent with cl 16(b)(i) (accrued rights and the right to claim damages for breaches existing at or before termination are unaffected), cl 21.7 (no waiver by delay or indulgence) and cl 21.12 (remedies cumulative). CIT has not given Acceptance under Schedule 2 and does not do so by this document; the Software has not been delivered and installed in a manner satisfactory to CIT, and the Termination Date defined in Schedule 2 has not occurred.

# Schedule A. Handover checklist

This checklist summarises the deliverables in sections 2 to 11. The numbered paragraphs of this document govern the content of each item. This Schedule governs how delivery is recorded and certified. Software Co completes the Delivered and Exception columns and returns the checklist with the Schedule B certificate. CIT completes the CIT verified column under the section 12 protocol. Not every item will exist for this platform. Where an item does not exist or was never used (for example, no container registry), Software Co marks it “N/A” in the Exception column and states in the Schedule B Exceptions table why it does not apply. An item marked N/A is certified as not existing, not as withheld, and CIT may ask for evidence. Only items that are not marked N/A need to be handed over.

| Ref | Item (see numbered paragraph) | Due | Delivered (date / method) | Exception (Y/N) | CIT verified (date / initials) |
| --- | --- | --- | --- | --- | --- |
| 2.1 | Source code for every platform component | 5 BD |  |  |  |
| 2.2 | Repositories transferred to CIT account with full history, branches and tags | 5 BD |  |  |  |
| 2.3 | Object code and current build artefacts, incl. latest store binaries | 5 BD |  |  |  |
| 2.4 | Infrastructure-as-code, build and utility scripts, developer tooling | 5 BD |  |  |  |
| 2.5 | Container images and registry access | 5 BD |  |  |  |
| 3.1 | Local environment set-up instructions incl. tool versions | 5 BD |  |  |  |
| 3.2 | Environment variable and configuration inventory (dev, staging, prod) | 5 BD |  |  |  |
| 3.3 | Architecture documentation incl. multi-tenant design (CR1.1) | 5 BD |  |  |  |
| 3.4 | API documentation, internal and external | 5 BD |  |  |  |
| 3.5 | Schema documentation, data dictionary, migrations and tenant provisioning | 5 BD |  |  |  |
| 3.6 | Deployment and release runbook incl. rollback | 5 BD |  |  |  |
| 3.7 | Technical handover narrative incl. module status (eRx, My Health Record, Tyro) | 5 BD |  |  |  |
| 4.1 | AWS account(s) transferred, all environments | 10 BD |  |  |  |
| 4.2 | Root/admin credentials and IAM schedule identifying Software Co identities | 10 BD |  |  |  |
| 4.3 | Database cluster ownership/administrative control | 10 BD |  |  |  |
| 4.4 | Domain names and DNS zone incl. wildcard configuration | 10 BD |  |  |  |
| 4.5 | SSL/TLS certificates and keys, or confirmation of auto-issue | 10 BD |  |  |  |
| 4.6 | CI/CD access, pipelines and build secrets | 10 BD |  |  |  |
| 4.7 | Object-storage contents transferred or copied and verified | 10 BD |  |  |  |
| 5.1 | Apple Developer / App Store Connect account or app record, certificates, profiles | 10 BD |  |  |  |
| 5.2 | Google Play Console account or app listing | 10 BD |  |  |  |
| 5.3 | Android upload/signing keystore and passwords (or Play App Signing evidence) | 10 BD |  |  |  |
| 5.4 | Firebase project ownership, config files and server keys | 10 BD |  |  |  |
| 5.5 | Push-notification credentials (APNs, FCM) | 10 BD |  |  |  |
| 6.1 | Register of all third-party services with owner, payer, renewal and transfer action | 10 BD |  |  |  |
| 6.2 | Payment, SMS/OTP, email (incl. SPF/DKIM/DMARC), analytics and monitoring accounts | 10 BD |  |  |  |
| 6.3 | eRx, Tyro, Magentus and My Health Record artefacts and written status statement | 10 BD |  |  |  |
| 6.4 | All secrets delivered securely; joint rotation plan | 10 BD |  |  |  |
| 7.1 | Production database exports, all tenants, restorable format | 5 BD |  |  |  |
| 7.2 | Staging/development database exports where needed | 5 BD |  |  |  |
| 7.3 | Seed, reference and configuration data | 5 BD |  |  |  |
| 7.4 | File storage contents reconciled by object count | 5 BD |  |  |  |
| 7.5 | All backups; certified deletion after CIT confirms restoration | 5 BD |  |  |  |
| 8.1 | Figma files and libraries transferred (editable, not view-only) | 10 BD |  |  |  |
| 8.2 | Brand assets, style guides, design system | 10 BD |  |  |  |
| 8.3 | Project Planning Documents, Backlogs, SOWs, CRs, workshop and workaround documents | 10 BD |  |  |  |
| 8.4 | User stories, PBIs, acceptance criteria, wireframes, prototypes | 10 BD |  |  |  |
| 9.1 | Test suites, plans, cases and QA documentation with run instructions | 10 BD |  |  |  |
| 9.2 | Issue/bug tracker export | 10 BD |  |  |  |
| 9.3 | Sprint records, work summaries and cl 5(i) reconciliations, Sprints 1 to 15 | 10 BD |  |  |  |
| 9.4 | UAT materials and results; audit/review reports incl. 7 July 2026 audit | 10 BD |  |  |  |
| 10.1 | Executed Assignment Notice (Schedule 5) covering all New Material | 10 BD |  |  |  |
| 10.2 | Existing Material register and cl 10(d) licence confirmation | 10 BD |  |  |  |
| 10.3 | Third-party and open-source component and licence register | 10 BD |  |  |  |
| 10.4 | Personnel and contractor assignment and moral-rights confirmations | 10 BD |  |  |  |
| 11.1 | Software Co access removed, evidenced by access review | At close |  |  |  |
| 11.2 | Written no-retained-copies confirmation | At close |  |  |  |
| 11.3 | Named technical contact for ten Business Day support window | At close |  |  |  |

* Business Days from the date of this document. "At close" means at the close step in item 12.5. Exceptions are to be listed in the Schedule B certificate.

# Schedule B. Form of certificate of completeness

To: Clinical Information Technologies Pty Ltd (ACN 693 101 941)

From: Software Co Pty Ltd

Re: Handover of the OzMed platform on termination of the Software Development Master Agreement (the Agreement) and the Handover Requirements Specification dated [date] (the Specification)

Software Co Pty Ltd certifies that:

- each item in Schedule A to the Specification has been delivered or transferred to CIT, except the items listed in the Exceptions table below;

- the materials delivered comprise the Software in its current state of development, including all work in progress on all branches, and all materials within the definition of Source Code in cl 1.1(jj) of the Agreement;

- no code, data, credentials, accounts, documentation or other material within the categories of the Specification has been withheld;

- the status statements delivered under items 3.7 and 6.3 are accurate and complete;

- Software Co retains no copies of CIT's code, data, credentials or Confidential Information, other than as listed in the Exceptions table or as required by law, and will make no further use of them;

- all Software Co personnel and contractors who contributed to the platform have assigned their rights and given the consents referred to in item 10.4; and

- the signatory is a director of Software Co Pty Ltd, is authorised to give this certificate, and has made due enquiry of all personnel involved in the project before giving it.

Exceptions

| Item ref | Description of exception | Reason | Date by which it will be remedied |
| --- | --- | --- | --- |

This certificate is given for CIT's reliance. It does not limit Software Co's obligations under the Agreement, and CIT's acceptance of it does not constitute acceptance of the Software or any Deliverable or a release of any claim:

| Signature |  |
| --- | --- |
| Name | John Singh |
| Position | Head of Development |
| Date |  |